Enterprise Applications

# Application Review &
Onboarding Framework

Version: 0.1 Draft

Owner: Infrastructure & Security Manager

Review Cycle: Annual

Intake Channel: To be confirmed - Freshservice or Monday.com

This framework defines how new applications, SaaS services, AI tools and browser-based services are assessed, approved and onboarded before use at Melbourne Business School.

Document note

The Application Review & Onboarding Requester Guide and operational runbooks will be developed after this framework has been reviewed and confirmed.

Table of Contents

1. Purpose	3

2. Intended Audience	3

2. Scope	3

3. Framework Summary	4

4. Review Principles	4

Business Need Before Solution	4

Review Before Purchase	4

Cloud First, But Controlled	4

Secure Access by Default	4

Data Must Be Understood	5

Proportionate Security Assurance	5

Ownership Is Mandatory	5

Operational Readiness Before Go-Live	5

Exceptions Must Be Approved	5

5. When Application Review Is Required	5

6. Application Risk Tiers	6

7. Governance Gates	6

8. Intake & Review Pathway	7

9. Security Assessment & vCISO Pathway	8

10. Identity & Access Requirements	8

Exceptions	9

11. Roles & Responsibilities	9

12. Decision Rights	9

13. Support Model	10

14. AI and Browser-Based SaaS Tools	10

15. Timeframes & Escalation	11

16. Governance Outcomes	11

17. Best Practice Alignment	12

18. Document Relationship Model	13

19. Supporting Artefacts	13

# 1. Purpose

This framework defines how new applications, platforms, SaaS tools, AI tools and browser-based services are reviewed, approved and onboarded at Melbourne Business School (MBS).

The framework exists to:

• ensure new applications are reviewed before purchase or use;

• reduce duplication, unmanaged application sprawl and unsupported tools;

• confirm ownership, funding, support and renewal responsibilities;

• assess security, privacy, data, integration and operational risks;

• support consistent onboarding through approved identity, access and support patterns; and

• provide clear decision pathways for low, medium and high-risk applications.

This framework should be read alongside the Enterprise Applications Operating Model & Governance Framework and the Enterprise Applications Service Catalogue & Engagement Guide.

# 2. Intended Audience

This framework is intended for Enterprise Applications, ICT, Security, Product Owners, business stakeholders and governance participants involved in the review, approval, onboarding and operational readiness of new applications.

It is not intended to replace business-facing request guidance, technical onboarding runbooks or security assessment checklists. These supporting artefacts will provide more detailed guidance for requesters, operational teams and assessment activities.

# 2. Scope

This framework applies to new applications, platforms, SaaS services, AI tools, browser-based tools and third-party services proposed for use by MBS staff, students, contractors or business areas.

It applies where an application:

• is new to MBS;

• requires staff, student or institutional data;

• requires sign-in using an MBS account;

• requires integration with an existing MBS system;

• requires licensing, subscription, procurement or contract review;

• requires Enterprise Applications, ICT, Infrastructure, Security or vendor support; or

• may create operational, compliance, privacy, security or reputational risk.

Material changes to existing applications, such as new integrations, new data use, major configuration changes or expanded user groups, should continue to be managed through existing change management processes.

# 3. Framework Summary

| Element | Position |
| --- | --- |
| Primary model | Application Risk Tier: Tier 1 High Risk, Tier 2 Medium Risk, Tier 3 Low Risk |
| Primary process owner | Infrastructure & Security Manager |
| Primary business role | Product Owner |
| Intake channel | To be confirmed: Freshservice or Monday.com |
| SSO position | Azure SSO is the default requirement for all new applications and mandatory for Tier 1 and Tier 2 unless an exception is approved |
| Exception position | Applications that cannot meet mandatory requirements may proceed only with an approved, documented exception |
| Future artefacts | Requester Guide and operational runbooks to be developed after framework review |
| Security assurance model | Ideation Request for New Application Approval is assessed against MBS Application Standards, Policy, tooling ecosystem and architecture. Privacy Assessment and internal Security Assessment are completed where required. Low internal rating may proceed to approval; Medium or High rating escalates to Tesserent vCISO. |

# 4. Review Principles

## Business Need Before Solution

A proposed application must address a clear business need, service gap, operational requirement or strategic opportunity.

## Review Before Purchase

Applications should not be purchased, contracted, implemented or broadly adopted before review and approval.

## Cloud First, But Controlled

SaaS applications are preferred where they reduce infrastructure overhead and can meet MBS identity, security, data and support requirements.

## Secure Access by Default

Applications should support approved identity and access controls, including Azure SSO, MFA, Conditional Access and role-based access where required.

## Data Must Be Understood

Applications must be assessed against the type, sensitivity, value and regulatory obligations of the data they access, store or process.

## Proportionate Security Assurance

Security review should be proportionate to the application risk tier. Low-rated internal assessments may proceed through Enterprise Applications approval. Medium or High assessment outcomes are escalated to the Tesserent vCISO for specialist review.

## Ownership Is Mandatory

Every approved application must have a nominated Product Owner and an agreed operational support model.

## Operational Readiness Before Go-Live

Applications must not go live until support, access, documentation, communications and ownership arrangements are confirmed.

## Exceptions Must Be Approved

Applications that cannot meet mandatory requirements may proceed only through a documented and approved exception.

# 5. When Application Review Is Required

A review is required before onboarding where any of the following apply:

• the application is not already approved for MBS use;

• the application requires an MBS account or SSO;

• the application stores, reads, modifies or transmits MBS data;

• the application uses personal, student, HR, financial or confidential information;

• the application requires a paid licence or subscription;

• the application requires integration with another MBS system;

• the application requires vendor contract, procurement or renewal management;

• the application requires Enterprise Applications or ICT support;

• the application is an AI tool or browser-based SaaS tool; or

• the application may create security, privacy, reputational or operational risk.

# 6. Application Risk Tiers

Application reviews are managed through three risk tiers. The tier is not based on data sensitivity alone. It considers data, identity, integration, vendor, operational, support, cost and compliance factors.

| Tier | Name | Typical Profile | Review Approach |
| --- | --- | --- | --- |
| Tier 1 | High Risk | PII, student, HR, financial or confidential data; core integration; high dependency; AI or data sharing risk; complex vendor or security exposure | Formal governance, security and operational review |
| Tier 2 | Medium Risk | Business application, internal data, moderate user base, paid service, some configuration, access or support needs | Structured Enterprise Applications review |
| Tier 3 | Low Risk | Standalone SaaS or browser-based tool, no sensitive data, limited users, no integration, low operational impact | Fast-track review |

Risk tiering should consider:

• data sensitivity and regulatory obligations;

• business criticality and operational impact;

• number and type of users;

• integration requirements;

• identity and access controls;

• vendor maturity and supportability;

• licensing, cost and renewal obligations;

• AI, automation or data sharing risk; and

• availability of approved alternatives.

# 7. Governance Gates

Governance gates are used to keep the process clear and prevent unsupported or unmanaged applications from entering use.

| Gate | Rule |
| --- | --- |
| Classification | No risk tier = no onboarding |
| Ownership | No Product Owner = stop |
| Business need | No clear purpose or use case = return for clarification |
| Data | No data classification or handling position = no go-live |
| Identity | Tier 1 and Tier 2 applications require Azure SSO unless an exception is approved |
| Security | Tier 1 applications require security review before approval |
| Support | No support model = no go-live |
| Exception | Unmet mandatory requirements require documented exception approval |
| Privacy | Where personal, student, HR, financial or regulated data is involved, privacy assessment must be completed before approval |
| vCISO escalation | Medium or High internal security assessment outcome = escalate to Tesserent vCISO before approval |

# 8. Intake & Review Pathway

Application requests will be submitted through the approved Application Review Intake Channel. The final channel is to be confirmed as either Freshservice or Monday.com. At a high level, the Enterprise Applications team receives an Ideation Request for New Application Approval, evaluates the request against MBS application standards, policy, tooling ecosystem and architecture, and coordinates the required privacy and security assessment pathway.

| Stage | Purpose | Primary Owner |
| --- | --- | --- |
| Ideation Request Received | Capture the new application approval request, business purpose, Product Owner, users, data, SSO, cost, target timing and AI/SaaS context | Enterprise Applications |
| Initial Qualification | Confirm completeness, existing alternatives, scope and whether the request should proceed, pause, redirect or be declined | Enterprise Applications |
| Standards & Policy Evaluation | Assess the request against MBS Application Standards, Policy, tooling ecosystem and architecture | Enterprise Applications / Architecture |
| Privacy Assessment | Confirm whether personal, student, HR, financial, confidential or regulated data is involved and whether further privacy review is required | Privacy / Data Owner |
| Internal Security Assessment | Assess the application against the Application Security Standard and supporting security checklist | Security / Enterprise Applications |
| Risk Rating & Decision Pathway | If the internal assessment is Low, the application may proceed to approval. If Medium or High, escalate to the Tesserent vCISO for assessment | Infrastructure & Security Manager |
| vCISO Assessment | Tesserent vCISO reviews Medium or High security outcomes using agreed criteria, evidence requirements, format and turnaround expectations | Tesserent vCISO |
| Decision | Approve, approve with conditions, approve by exception, pause, redirect, decline or escalate for leadership decision | Enterprise Applications Manager |
| Onboarding Planning | Confirm access, support, vendor, communication, documentation and go-live requirements | Enterprise Applications |
| Go-Live Readiness | Confirm access, SSO or exception, support model, register update, user communication and approval are complete | Enterprise Applications / Product Owner |
| Post-Go-Live Review | Confirm support model, access, documentation, renewal ownership and open risks or exceptions | Enterprise Applications |

# 9. Security Assessment & vCISO Pathway

Security assessment is managed through a staged model so that simple, low-risk requests can move quickly while Medium and High outcomes receive specialist review.

The Enterprise Applications - Enablement team receives the Ideation Request for New Application Approval and coordinates the early assessment pathway. The request is evaluated against MBS Application Standards and Policy, the existing tooling ecosystem, and architecture fit.

A Privacy Assessment and internal Security Assessment are completed where required. The internal Security Assessment is performed against the Application Security Standard and supporting assessment checklist.

Where the internal assessment results in a Low rating, the Enterprise Applications Manager may approve the application, subject to ownership, support, privacy, identity and go-live readiness requirements being satisfied.

Where the internal assessment results in a Medium or High rating, the request is escalated to the Tesserent vCISO for specialist security assessment before approval.

Tesserent must confirm the established assessment criteria, required information, evidence format, lead time and likely turnaround time. These requirements must align with this framework and be reflected in the future Security Assessment Checklist and Application Onboarding Runbook.

Previous CyberCX security assessment outputs may be used as a reference for assessment coverage and evidence expectations. Future assessment submissions should align to the Tesserent vCISO criteria once confirmed.

| Assessment outcome | Pathway | Approval position |
| --- | --- | --- |
| Low | Enterprise Applications approval pathway | May proceed where mandatory ownership, privacy, identity, support and readiness requirements are met. |
| Medium | Escalate to Tesserent vCISO | Requires vCISO assessment and closure or acceptance of material findings before approval. |
| High | Escalate to Tesserent vCISO | Requires vCISO assessment, business acceptance of residual risk where applicable, and formal approval before onboarding. |
| Exception required | Exception pathway | Requires documented risk, compensating controls, approval owner, review date and remediation or exit position. |

# 10. Identity & Access Requirements

Azure SSO is the default requirement for all new applications. For Tier 1 and Tier 2 applications, Azure SSO is mandatory unless an approved exception exists.

Applications involving PII, student data, HR data, financial data, confidential data or core business processes must support approved identity and access controls unless an exception is formally accepted.

Expected controls include:

• Azure SSO where supported;

• MFA;

• Conditional Access where applicable;

• role-based access control;

• group-based access rather than direct user assignment;

• named user accounts rather than shared accounts;

• access logging where available; and

• periodic access review for Tier 1 and Tier 2 applications.

## Exceptions

Applications without SSO, role-based access or other mandatory controls may proceed only through an approved exception. The exception must document the requirement not met, business reason, risk, compensating controls, approval authority, expiry or review date, and any remediation or exit plan.

# 11. Roles & Responsibilities

| Role | Primary Responsibility |
| --- | --- |
| Requester | Submits the request and provides initial information |
| Product Owner | Owns the business need, intended use, adoption, support expectations and business acceptance |
| Enterprise Applications Manager | Owns the review process, onboarding decision, support impact assessment, vendor/renewal oversight and application register |
| Enterprise Applications | Reviews business fit, platform fit, tooling ecosystem fit, support impact, operational readiness and onboarding requirements |
| Infrastructure / IAM | Reviews and configures SSO, Entra groups, Conditional Access and identity controls where required |
| Security | Completes or supports internal security assessment against the Application Security Standard and identifies whether vCISO escalation is required |
| Data Owner | Confirms data sensitivity, access expectations, retention and appropriate use where applicable |
| Procurement / Finance | Supports procurement, contract or funding requirements where required |
| Vendor | Provides product, security, technical, implementation and support information |
| Enterprise Applications - Enablement | Receives the Ideation Request for New Application Approval and coordinates early assessment, stakeholder engagement and governance alignment |
| Privacy / Compliance | Completes or advises on privacy assessment where personal, student, HR, financial, confidential or regulated data is involved |
| vCISO (Tesserent) | Provides specialist security assessment for Medium or High internal security assessment outcomes and confirms required criteria, evidence format, lead time and likely turnaround |

# 12. Decision Rights

Final approval is risk-based. The Enterprise Applications Manager is the primary approval owner, with additional consultation or approval required for higher-risk applications or exceptions.

| Decision | Recommended Approver |
| --- | --- |
| Tier 3 Low Risk approval | Enterprise Applications Manager |
| Tier 2 Medium Risk approval | Enterprise Applications Manager, with Infrastructure and/or Security consultation. Escalate to Tesserent vCISO where internal security assessment is Medium or High |
| Tier 1 High Risk approval | Enterprise Applications Manager, with mandatory Security review, relevant business approval and Tesserent vCISO assessment where required |
| Exception approval | Enterprise Applications Manager plus Security where the exception relates to identity, data, privacy or security |
| Business use approval | Product Owner |
| Go-live approval | Enterprise Applications Manager and Product Owner |
| Escalation | Enterprise Applications Leadership / SLT where required |
| Low internal security assessment | Enterprise Applications Manager may approve where ownership, privacy, identity, support and go-live requirements are satisfied |
| Medium / High internal security assessment | Escalate to Tesserent vCISO for assessment before approval |

# 13. Support Model

Every approved application must have an agreed support model before go-live.

| Model | Description |
| --- | --- |
| Vendor-led | Vendor provides primary support |
| Product Owner-led | Business area owns user support and business process questions |
| Enterprise Applications-supported | Enterprise Applications provides administration, configuration or operational support |
| Infrastructure-supported | Infrastructure supports identity, access, or platform components |
| Hybrid | Support is split across Product Owner, Enterprise Applications, Infrastructure and vendor |

The support model must define who manages user questions, access requests, incidents, vendor escalation, licence renewals, funding, changes, documentation and ongoing review.

# 14. AI and Browser-Based SaaS Tools

AI tools and browser-based SaaS tools must be reviewed before use where they involve MBS accounts, MBS data, student information, staff information, confidential information, paid subscriptions, integrations or business process reliance.

Review should consider:

• what data is entered into the tool;

• whether data is retained, trained on or shared by the vendor;

• whether the tool supports enterprise controls;

• whether SSO and access management are available;

• whether outputs are used for business decisions;

• whether approved alternatives already exist; and

• whether staff or students may self-register without visibility.

# 15. Timeframes & Escalation

Indicative timeframes depend on request completeness, vendor responsiveness, risk tier, procurement needs and security review requirements.

Tesserent vCISO lead time, submission format and likely turnaround time are to be confirmed and reflected in the Security Assessment Checklist and Onboarding Runbook.

| Tier | Indicative Timeframe |
| --- | --- |
| Tier 3 Low Risk | 2-5 business days |
| Tier 2 Medium Risk | 5-15 business days |
| Tier 1 High Risk | 15-25 business days or longer where procurement, security or integration complexity exists |
| vCISO assessment | To be confirmed with Tesserent vCISO, including lead time, required information and expected turnaround |

Escalation may be required where business urgency conflicts with review requirements, an application has already been purchased or adopted, mandatory controls cannot be met, a request duplicates an existing platform, ownership or support is unclear, vendor risk is unresolved, or leadership endorsement is required.

Expedited requests require written justification, business approval and acceptance that review activities may still be required before go-live.

# 16. Governance Outcomes

The application review and onboarding process should result in:

• clear ownership;

• reduced application sprawl;

• better visibility of SaaS and AI tool use;

• stronger identity and access controls;

• improved support readiness;

• clearer vendor and renewal ownership;

• better alignment with Enterprise Applications governance;

• fewer unsupported applications; and

• safer, more consistent onboarding.

# 17. Best Practice Alignment

This framework is informed by recognised application, SaaS, identity and data governance practices. It is intended to remain practical for MBS while aligning to common security and technology governance principles.

| Practice Area | How this framework aligns |
| --- | --- |
| NIST Cybersecurity Framework 2.0 | Supports governance, risk-based review, asset visibility, ownership, protection requirements and controlled onboarding. |
| NIST Zero Trust Architecture | Supports secure access by default through SSO, MFA, Conditional Access, least privilege, group-based access and approved exceptions. |
| SaaS security practice | Considers vendor posture, SaaS sprawl, misconfiguration risk, third-party integrations, identity controls and supportability. |
| Data protection practice | Requires data classification, PII review, data handling visibility, access expectations and retention considerations where applicable. |

Detailed security assessment activities should continue to sit in supporting security review processes, checklists and operational runbooks rather than in this framework.

# 18. Document Relationship Model

The following table shows how this framework connects to existing governance documents and supporting artefacts.

| Document / Artefact | How it links to this framework | Why it is required |
| --- | --- | --- |
| Enterprise Applications Operating Model & Governance Framework | Sets the broader Enterprise Applications governance model, accountability principles, decision rights and escalation context. | Ensures application review decisions align with Enterprise Applications governance and delivery oversight. |
| Enterprise Applications Service Catalogue & Engagement Guide | Defines Enterprise Applications services, engagement pathways, service boundaries and stakeholder responsibilities. | Helps stakeholders understand when and how to engage Enterprise Applications before adopting new applications. |
| Application and Data Lifecycle Governance Policy | Provides lifecycle ownership, control requirements and the full lifecycle RACI for applications and data. | Connects onboarding to ongoing operation, review, renewal, retirement and data governance obligations. |
| Identity / SSO Application Onboarding Process | Provides the technical process for SSO, Entra groups, Conditional Access, testing, documentation and access review. | Converts identity and access requirements into a repeatable technical onboarding process. |
| Security Assessment Checklist | Applies proportionate security review for Tier 1 and selected Tier 2 applications, including NIST CSF and Zero Trust references. | Ensures security review is consistent for PII, AI tools, integrations, privileged access and high-dependency applications. |
| Application Register / Platform Ownership Register | Records approved applications, Product Owners, risk tier, support model, SSO status, vendor, renewal dates and lifecycle status. | Maintains visibility, ownership and accountability after go-live. |
| Change Management Process | Governs material changes to existing applications, such as new integrations, expanded data use or major configuration changes. | Keeps this framework focused on new applications while ensuring existing applications remain controlled through change governance. |
| Tesserent vCISO Assessment Criteria & Submission Format | Defines the criteria, evidence, format, lead time and turnaround expectations for Medium or High security assessment escalation. | Ensures the framework, internal security assessment and vCISO review pathway operate consistently. |
| Previous CyberCX Security Assessment | Can be used as a transition reference for security assessment coverage, evidence expectations and vendor questionnaire style. | Useful for aligning the new internal assessment and Tesserent vCISO pathway with prior MBS security assessment practice, without making CyberCX the future authority. |

# 19. Supporting Artefacts

The following artefacts should be developed or maintained after this framework is reviewed:

| Artefact | Purpose |
| --- | --- |
| Application Review & Onboarding Requester Guide | Business-facing guide explaining how to request a new application and what information is required. Include light-touch NIST CSF and Zero Trust references where they help explain the review requirements. |
| Application Review Intake Form / Checklist | Practical intake questions for Freshservice or Monday.com |
| Application Onboarding Runbook | Internal runbook for Enterprise Applications, Infrastructure, Security, Service Desk and vendors. Include NIST CSF and Zero Trust references for identity, access, ownership, control validation and operational readiness. |
| Application Support Model Guide | Guidance for defining support ownership, escalation, vendor support and renewal responsibilities |
| Go-Live Readiness Checklist | Final readiness checklist before an application is released |
| Security Assessment Checklist | Checklist for internal security assessment, with NIST CSF and Zero Trust references, Low / Medium / High assessment outcomes, vCISO escalation triggers and required evidence. |
| Application Exception Register Template | Template for documenting approved exceptions, compensating controls and review dates |
| Application Register / Platform Ownership Register | Register for approved applications, Product Owners, risk tier, support model, SSO status, vendor details, renewal dates and lifecycle status. |
| vCISO Assessment Criteria & Submission Pack | Criteria, information requirements, submission format, lead time and turnaround expectations confirmed with the Tesserent vCISO |