# Enterprise Applications

# Operating Model & Governance Framework

Version: 1.0
Owner: Lead Enterprise Business Analyst
Review Cycle: Quarterly

# 1. Purpose

This framework defines the operating model, governance structure, accountability model, and delivery governance practices used by the Enterprise Applications function at Melbourne Business School (MBS).

The framework exists to:

- Clarify accountability and ownership

- Establish consistent governance practices

- Improve delivery visibility and alignment

- Support scalable delivery and operational management

- Define testing and delivery ownership

- Strengthen platform ownership and operational maturity

- Provide governance oversight across enterprise applications and digital initiatives

This document serves as the authoritative governance reference for Enterprise Applications.

# 2. Governance Document Hierarchy

The Enterprise Applications function maintains a suite of governance and operational artefacts.

| Document | Purpose |
| --- | --- |
| Operating Model & Governance Framework | Governance, ownership, accountability and operating principles |
| Service Catalogue & Engagement Guide | Services, engagement pathways and stakeholder expectations |
| Business Analysis Standards & Templates | Requirements and business analysis standards |
| UAT Standards & Templates | User Acceptance Testing standards and practices |
| Platform Ownership Register | Platform ownership accountability |
| Delivery Reporting Standards | Delivery reporting and governance requirements |
| Change & Enablement Artefacts | Readiness, communication and adoption standards |

The Operating Model & Governance Framework is the primary governance reference document.

# 3. Functional Accountability Model

Enterprise Applications governance operates through clear accountability across business, delivery and technical functions.

| Function | Accountable For |
| --- | --- |
| Enterprise Applications – Enablement | Business analysis governance, stakeholder alignment, delivery governance, change readiness and operational adoption |
| Enterprise Applications & Data | Platform engineering, integrations, technical standards, platform operations and data capability |
| Business Stakeholders | Business ownership, prioritisation input, business validation, User Acceptance Testing and operational adoption |
| Vendors & Delivery Partners | Technical delivery, technical quality assurance and technical testing activities |
| Enterprise Applications Leadership | Governance oversight, prioritisation governance, escalation management and capability maturity |

# 4. Governance Principles

Enterprise Applications operates using the following governance principles:

- Clear ownership and accountability

- Governance-driven prioritisation

- Business analysis before solutioning

- Early stakeholder engagement

- Operational readiness before implementation

- Defined escalation pathways

- Delivery transparency and visibility

- Continuous improvement

- Risk-based decision making

- Scalable governance practices

# 5. Governance Intake Model

Enterprise Applications accepts requests through two governance pathways.

## Change Requests

Used where:

- An existing platform, process, service or capability requires modification

- The business need and desired outcome are understood

- The scope is sufficiently defined to proceed through assessment, prioritisation and delivery planning

- Discovery is not expected to materially change the proposed approach

Examples include:

- Platform enhancements

- Configuration changes

- Workflow improvements

- Reporting enhancements

- Approved integration changes

## Ideations

Used where:

- A business opportunity, challenge or improvement has been identified

- The preferred solution has not yet been validated

- Discovery, analysis or option assessment is required

- Multiple potential approaches may exist

Examples include:

- New platform opportunities

- Business transformation initiatives

- Emerging business needs

- Innovation opportunities

- Technology investigations

- Significant process redesign initiatives

## Governance Principle

The existence of a proposed solution does not automatically determine the governance pathway.

Where a proposed solution has not been assessed or validated through appropriate discovery and analysis activities, the request may be managed as an Ideation to ensure business needs, risks, options and impacts are appropriately evaluated before delivery decisions are made.

## Governance Assessment

Both Change Requests and Ideations are assessed against:

- Strategic alignment

- Business value

- Risk

- Complexity

- Dependencies

- Resource requirements

- Operational impact

- Delivery capacity

Approved requests proceed through prioritisation and delivery governance processes.

# 6. Governance Decision Rights

The following decision rights apply within the Enterprise Applications governance model.

| Decision Area | Accountable Function |
| --- | --- |
| Prioritisation | Enterprise Applications Governance |
| Business Requirements Approval | Business Owner |
| Solution Validation | Business Owner and Enterprise Applications |
| User Acceptance Testing Approval | Business Owner |
| Technical Design Decisions | Platforms & Data and/or Vendor |
| Release Approval | Relevant Governance Authority |
| Platform Roadmap Alignment | Platform Owner |
| Escalation Resolution | Enterprise Applications Leadership |

# 7. Delivery Governance Framework

The delivery governance framework supports:

- Delivery visibility

- Stakeholder alignment

- Risk management

- Escalation management

- Dependency management

- Delivery reporting

- Operational readiness

## Governance Activities

### Delivery Governance

Supports:

- Portfolio visibility

- Governance reporting

- Escalation oversight

- Delivery performance monitoring

### Delivery Coordination

Supports:

- Dependency management

- Action tracking

- Delivery alignment

- Cross-functional coordination

### Stakeholder Alignment

Supports:

- Governance forums

- Readiness reviews

- Stakeholder communication

- Delivery decision-making

# 8. Testing & UAT Governance

## Governance Principle

Testing ownership aligns to ownership of requirements, solution definition and delivery responsibility.

## Business Analysis Ownership

Where Enterprise Applications Business Analysis significantly contributes to or executes:

- Discovery

- Requirements

- User Stories

- Acceptance Criteria

- Solution Definition

Enterprise Applications coordinates:

- Business-side User Acceptance Testing (UAT)

- Operational Validation

- Stakeholder Readiness

- Sign-off Activities

## Vendor / Technical Ownership

Where vendors or technical teams own solution design and delivery, they are responsible for:

- Technical Quality Assurance (QA)

- Technical Testing

- Regression Testing

- Test Case Development

- Technical Validation

- Release Testing

## Governance Outcome

This model supports:

- Clear accountability

- Reduced ownership ambiguity

- Improved traceability

- Consistent testing governance

- Scalable delivery practices

# 9. Governance Escalation Principles

Governance escalation may occur where:

- Delivery risks exceed agreed tolerances

- Resource conflicts impact delivery

- Prioritisation disputes arise

- Significant dependencies exist

- Business decisions are delayed

- Vendor performance impacts delivery

- Delivery timelines are materially affected

Escalations should follow agreed governance pathways and be raised at the earliest practical opportunity.

# 10. Capability Maturity Priorities

Enterprise Applications continues to mature governance and operational capability across the function.

## Delivery Governance Capability

Focus areas include:

- Governance administration

- RAID management

- Reporting maturity

- Dependency visibility

- Delivery transparency

## Testing Governance Capability

Focus areas include:

- Testing standards

- Regression testing capability

- Quality governance

- Release confidence

## Platform Ownership Capability

Focus areas include:

- Platform ownership maturity

- SME capability

- Roadmap governance

- Reduced vendor dependency

- Operational optimisation

# 11. Governance Cadence

| Activity | Frequency | Owner |
| --- | --- | --- |
| Delivery Governance Review | Weekly | Lead Enterprise BA |
| Team Delivery Alignment | Weekly | Lead Enterprise BA |
| Vendor Governance Review | Monthly | Enterprise Applications Manager / Lead Enterprise BA |
| Operational Reporting Review | Monthly | Lead Enterprise BA |
| Platform Ownership Review | Quarterly | Enterprise Applications |
| Prioritisation Review | Quarterly | Enterprise Applications Governance |

# 12. Target Operating State

Enterprise Applications aims to achieve:

- Clear platform ownership

- Consistent governance practices

- Defined testing ownership

- Strong stakeholder engagement

- Improved delivery visibility

- Reduced vendor dependency

- Scalable support capability

- Increased delivery maturity

- Stronger operational accountability

# 13. Supporting Governance Assets

## Governance & Delivery

- Governance templates

- RAID templates

- Reporting standards

- Escalation frameworks

## Business Analysis

- Business Analysis standards

- Requirements templates

- Traceability standards

- UAT templates

## Change & Enablement

- Readiness assessments

- Communication templates

- Training frameworks

## Platform Ownership

- Platform ownership register

- SME ownership matrix

- Platform roadmap templates

# 14. Strategic Operating Principle

The Lead Enterprise Business Analyst will increasingly focus on:

- Governance leadership

- Delivery oversight

- Stakeholder alignment

- Prioritisation support

- Capability uplift

- Governance maturity

The function should progressively reduce involvement in:

- Tactical administration

- Manual coordination activities

- Platform administration

- Regression testing

- Operational support activities

As supporting capability matures, governance, oversight and strategic alignment should become the primary focus of the role.